### Meeting Log

Duration: 1 hour

Meeting Minutes:

Attendees: Christian Garcia, Kevin Ferrer, and Bruno Gouveia

Start time: 7:30pm

End time: 8:30pm

After discussion, the velocity of the team was estimated to be 20 story points split among 3 people.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1. Project Poster - 5 Story Points (Ongoing)

Submit your final poster on Canvas, and submit your poster to the printing website

Late posters = you must print your own and bring it to the Showcase.

Subtasks:

- Discuss with team the contents for poster contents

- Complete final stretch of research for how the poster should look

- Organize data on poster for easy readability

- Submit to canvas

2. Project Information - 5 Story Points (Ongoing)

Submit poster, project documentation, presentation slides, introduction video, and demo video as a complete package

Subtasks:

- Collect and organize Project Documentation

- Create complete presentation slides

- Upload introduction video

- Upload demo video

- Combine all files and submit

3. Showcase - 5 Story Points

Dress professionally, bring poster and demo station, test everything, be fully ready to present by 2:00 PM. Team will deliver three 30 minutes presentations with time for judges to ask questions at the end.

Subtasks:

- Gather all files into one organized space

- Check through each making sure everything is finished

- Save to one computer (demo station)

- Dress professionally

- Be ready to present by 1:30 PM

4. Final Deliverable - 5 Story Points (Ongoing)

Submit ZIP file that must include poster, ALL project files, complete documentation, videos and any required instructions. (last graded submission)

Subtasks:

- Group all files into one folder

- Organize each subfolder by section (poster, project files, etc)

- Compress folder into ZIP

- Submit to canvas

The team members indicated their willingness to work on the following user stories.

- Christian Garcia

- #1 Poster

- #2 Project Information

- #3 Showcase

- #4 Final Deliverable

- Bruno Gouveia

- #1 Poster

- #2 Project Information

- #3 Showcase

- #4 Final Deliverable

- Kevin Ferrer

- #1 Poster

- #2 Project Information

- #3 Showcase

- #4 Final Deliverable