Sprint Retrospective Meeting Minutes

Project: TapIN MMA

Attendees: Christian Garcia, Kevin Ferrer, Bruno Gouveia

Start time: 7:00pm

End time: 9:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

Yes, we completed all our assignments and attended the presentation.

- Did we do a good job estimating the points (time required) for each user story?

Yes, we completed all our assignments and attended the presentation.

- Did each team member work as scheduled?

Yes. Each member consistently contributed to their assigned tasks and communicated effectively when encountering blockers or needing additional testing support. Collaboration and accountability remained strong throughout the sprint, and adjustments made during mid-sprint check-ins ensured work stayed on track despite initial estimation challenges.

What went right?

We were able to complete all our assignments in order whilst producing clean quality work.

In the Sprint Review, the following user stories were accepted as completed by the product owner:

1. Project Poster - 5 Story Points

-Submit your final poster on Canvas, and submit your poster to the printing website

Late posters = you must print your own and bring it to the Showcase.

Subtasks:

- Discuss with team the contents for poster contents

- Complete final stretch of research for how the poster should look

- Organize data on poster for easy readability

- Submit to canvas

2. Project Information - 5 Story Points

-Submit poster, project documentation, presentation slides, introduction video, and demo video as a complete package

Subtasks:

- Collect and organize Project Documentation

- Create complete presentation slides

- Upload introduction video

- Upload demo video

- Combine all files and submit

3. Showcase - 5 Story Points

-Dress professionally, bring poster and demo station, test everything, be fully ready to present by 2:00 PM. Team will deliver three 30 minutes presentations with time for judges to ask questions at the end.

Subtasks:

- Gather all files into one organized space

- Check through each making sure everything is finished

- Save to one computer (demo station)

- Dress professionally

- Be ready to present by 1:30 PM

4. Final Deliverable - 5 Story Points (Ongoing)

-Submit ZIP file that must include poster, ALL project files, complete documentation, videos and any required instructions. (last graded submission)

Subtasks:

- Group all files into one folder

- Organize each subfolder by section (poster, project files, etc)

- Compress folder into ZIP

- Submit to canvas

## How to Address Issues in the Next (Final) Sprint:

### How to Improve the Process

- N/A

#### How to improve the product (Given we had more time for development):

N/A