Review Meeting Minutes

Project: TapIN MMA

Attendees: Christian Garcia, Kevin Ferrer, Bruno Gouveia

Start time: 7:00pm

End time: 9:00pm

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

1. Project Poster - 5 Story Points

-Submit your final poster on Canvas, and submit your poster to the printing website

Late posters = you must print your own and bring it to the Showcase.

Subtasks:

- Discuss with team the contents for poster contents

- Complete final stretch of research for how the poster should look

- Organize data on poster for easy readability

- Submit to canvas

2. Project Information - 5 Story Points

-Submit poster, project documentation, presentation slides, introduction video, and demo video as a complete package

Subtasks:

- Collect and organize Project Documentation

- Create complete presentation slides

- Upload introduction video

- Upload demo video

- Combine all files and submit

3. Showcase - 5 Story Points

-Dress professionally, bring poster and demo station, test everything, be fully ready to present by 2:00 PM. Team will deliver three 30 minutes presentations with time for judges to ask questions at the end.

Subtasks:

- Gather all files into one organized space

- Check through each making sure everything is finished

- Save to one computer (demo station)

- Dress professionally

- Be ready to present by 1:30 PM

4. Final Deliverable - 5 Story Points (Ongoing)

-Submit ZIP file that must include poster, ALL project files, complete documentation, videos and any required instructions. (last graded submission)

Subtasks:

- Group all files into one folder

- Organize each subfolder by section (poster, project files, etc)

- Compress folder into ZIP

- Submit to canvas

After a show and tell presentation, the implementation of the following user stories was delayed to the next Sprint by the product owners: N/A