Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

- Looking into creating a dedicated Amazon Associates account for the project in order to use the Amazon APIs for accessing listings that are dynamically updated.

- Looking into Surprise and TensorFlow/PyTorch for machine learning related approaches to dynamic recommendations on products.

- Pace is slow for the sake of acclimation to the project and on account of researching.

- **Critical:** We’ll focus on static lists and manufacturer accounts in order to skip out on paying a third party scraper money for Amazon listings, *or* following the difficult needs of being an Amazon Associate. This does mean coding will most *definitely* get convoluted in terms of integrating this advertising stuff.

- We’ll stick with trying SerpApi for now.

Juan Mieses:

- How many hours did I work since the last meeting?

  - 2 hour.

- What was done since the last scrum meeting?

  - Researching possible libraries for use and progress on User Story 1 with the advertisement module.

- What is planned to be done until the next scrum meeting?

  - See above. I will be messing around with the code to see what can be readily implemented into the program as it stands to start recommending products or to merely see how Surprise and all these other libraries function.

- What are the hurdles?

  - Research is a lot when you don’t know what particular angle to take, as every angle is going to be problematic. I have not worked with backend in quite some time, and being down a player makes the approach difficult. This also clashes *partially* with the timing of other classes (taking 14 credit hours this semester) and a job, but it will be managed.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched apis to make advertising for spinewise

- What is planned to be done until the next scrum meeting?

  - Start testing the api to see how it functions and see if it fits the project

- What are the hurdles?

  - N/A

John Pena:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Cloned latest repo with beginnings in SerpApi/Amazon API usage

- What is planned to be done until the next scrum meeting?

  - Proceed forward with most cost effective solution for Amazon listing retrieval

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set up a virtual environment and cloned repo, tested out the latest branch without any issues.

- What is planned to be done until the next scrum meeting?

  - Read the documentation of Surprise scikit and research other libraries useful for the development of User Story 1.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Github project repository local set up, project running locally.

- What is planned to be done until the next scrum meeting?

  - Plan out the approach to the current user stories, make sure to understand all the current features of the project (backend).

- What are the hurdles?

  - N/A