Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Fixed an issue with the UI with a slightly complicated bandaid fix, and doing the final touches on the branch to ensure it can be pushed out.

- What is planned to be done until the next scrum meeting?

  - Pushing out the branch and devising a way to port Pyplot data to Pyqt5 as a foundation for Jason to play around with.

- What are the hurdles?

  - Ongoing brown-outs and black-outs at my apartment building.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Implemented random forest and tested it

- What is planned to be done until the next scrum meeting?

  - Include more data as its not working too well right now

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jason Pena:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Reviewed matplotlib.pyplot documentation and implemented code that retrieves and stores data from the csv file generated from the program.

- What is planned to be done until the next scrum meeting?

  - Implement code to generate a graph displaying the confidence scores over a daily timeframe.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Started implementing the backend to the pyqt5 ui.

- What is planned to be done until the next scrum meeting?

  - Figure out what is the end picture of the recommendation tab, what needs to be added to the skeleton. Add product display on tab.

- What are the hurdles?

  - N/A