Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Pushed out branch at last for presentation.

- What is planned to be done until the next scrum meeting?

  - Updating branch as current dropdown system is ugly and unintuitive, but the framework is there. Will also be looking into changing other aspects of the system because of it being prone to a fair bit of errors.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished the random forest model

- What is planned to be done until the next scrum meeting?

  - Create more dataset and try to improve the model

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Prepared development environment to return to meetings

- What is planned to be done until the next scrum meeting?

  - Pursue subtasks involving database expansion and support vector regression

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched whether FuncAnimation was the most optimal method for updating graphs, but another method was decided. Created experimental code that would continually update a graph with random data.

- What is planned to be done until the next scrum meeting?

  - Create the graph with relevant data from the posture log on a daily timescale, with an interval of 6 seconds.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hour

- What was done since the last scrum meeting?

  - Figured out what is the end picture of the recommendation tab. Product section should be added.

- What is planned to be done until the next scrum meeting?

  - Add product display on tab fetched from backend, work on how it looks (css).

- What are the hurdles?

  - N/A