Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Adjustments and a few fixes within the UI code to better the flow of UI calls and an investigation on windows within the main pyqt window as a temporary alternative to PyQt5 menu dropdown.

- What is planned to be done until the next scrum meeting?

  - Continuation of the above.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Pushed out random forest model on github

- What is planned to be done until the next scrum meeting?

  - Improve the model

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Trained a SVM model with RBF nonlinear kernel on current posture dataset, applied per-frame category prediction, assessed model accuracy

- What is planned to be done until the next scrum meeting?

  - Pursue decision tree based model options like Random Forest and XGBoost, refine preprocessing for dataset size and class weights (more good and bad than moderate)

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Changed method of implementation for dynamic graphs; will be done in a PyQt5 widget.

- What is planned to be done until the next scrum meeting?

  - Successfully use PyQt5’s wrapper to embed pyplot given data from trend log.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Added product display on tab, not fetched from backend yet.

- What is planned to be done until the next scrum meeting?

  - Fetch the actual product from the backend, work on how it looks (css).

- What are the hurdles?

  - N/A