Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Adjustment of the UI in many aspects.

- What is planned to be done until the next scrum meeting?

  - Will be constructing the Analytics’ tab placeholder for Jason to build off of, and I also want to start bringing back the translation/audio-binding controls that was started last semester but was incredibly broken.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Not much looked at johns pushed code which changed the manualing labeling aspect

- What is planned to be done until the next scrum meeting?

  - Research gradient boosting and lightGBM which is the new model being used for the machine learning aspect

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Pushed manual logging capability for more accurate dataset building

- What is planned to be done until the next scrum meeting?

  - Finish training scheme for LightGBM model

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Made a function that constantly polls for updates from a csv file.

- What is planned to be done until the next scrum meeting?

  - Include proper exception handling, i.e., skip rows with missing/invalid entries, and use another multithreading library so that the thread responsible for polling is executed when the PyQt5 window is closed.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Gotten recommended products from csv file instead of placeholder.

- What is planned to be done until the next scrum meeting?

  - Get products from the recommendation fetching function and display them.

- What are the hurdles?

  - N/A