Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Started properly integrating Oleg’s branch into my current workflow.

- What is planned to be done until the next scrum meeting?

  - Continue integration and also add translations, keybinds, and notifications for recent posture issues.

- What are the hurdles?

  - Time. Exam coming up + work is being problematic.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Looked over johns code and researched how to make it better

- What is planned to be done until the next scrum meeting?

  - Look for ways to improve the model

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Added to local dataset and explored grid searching for cross-validation process

- What is planned to be done until the next scrum meeting?

  - Compile dataset from multiple different sources, finetune training process afterwards

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Read up more documentation and learn how to define toolbars and menus, as well as layouts to hold more than one widget in a window.

- What is planned to be done until the next scrum meeting?

  - Use the QT Designer to create a skeleton with basic UI, and work with Juan’s branch to implement my code into his shell.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Updated css when there is more items to show, wasn’t responsive for more than 5 items.

- What is planned to be done until the next scrum meeting?

  - Wire front end with recommendations machine learning function based on recent logs of posture.

- What are the hurdles?

  - N/A