Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Not much. Continuation of integration is a go, plus the re-implementation of old features that never made it in Capstone 1; key bindings, voice bindings, and translations.

- What is planned to be done until the next scrum meeting?

  - Continuation of above. As Oleg keeps making substantial progress, integrating his branch will be put on hold until he feels it is in good standing to be fully integrated into project. On *top* of this, the UI is still being adjusted.

    - This is probably going to haunt me until the end of this semester, but there’s a fair bit of confusion and problems within the GUI that need to be resolved little by little. It mainly has to do with the fact I’m still wildly unfamiliar with this layout, and it only gets more confusing the more code is added to spinewise_gui.py.

      - This isn’t to say the foundation that was AI assisted here is bad, but there’s confusing choices made that have to be corrected in order to avoid things like the old blackout/overlapping tabs glitch that happened as a result of our background suddenly going kaput.

        - The chances of me fully overhauling the UI is low because it would be a week’s effort for practically zero progress, but I am making adjustments as I go for the sake of ease.

- What are the hurdles?

  - N/A. Work is still problematic but progress on project can be done alongside work hours.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Started changing parameters and added more data to see if it would equate to a better reading

- What is planned to be done until the next scrum meeting?

  - Push out changes

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Slight refactor with logging module allowing for more consistent length of time windows

- What is planned to be done until the next scrum meeting?

  - Add functionality for day/week/month extrapolation from dataset

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Changed the theme of the plot and fixed a bug in the polling function that prevented new entries from being recognized.

- What is planned to be done until the next scrum meeting?

  - Integrate our branch with the frontend.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Fixed recommendations output from the function.

- What is planned to be done until the next scrum meeting?

  - Still needs update on how they are going to be displayed by category (sometimes two categories might be needed)

- What are the hurdles?

  - N/A