Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Picked up the pace excellently after the past few hurdles. Dropdown in its current state is a bit more fleshed out, and a basic notification throw-up has been created but is not fully finalized.

- What is planned to be done until the next scrum meeting?

  - Continuing the above.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Debugged issues for manual labeling crashing program when pressing b g and m

- What is planned to be done until the next scrum meeting?

  - Work on classification model to see if it works better than regression and apply groupcv

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Tested variations in training and logged resultant F1 scores/thresholds

- What is planned to be done until the next scrum meeting?

  - Retrieve multi-person dataset and begin legitimate training attempts with cross-validation that supports groups

- What are the hurdles?

  - Time given recent start of ShellHacks

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Successfully implemented the canvas of the first graph (plotting confidence scores as a placeholder) onto the frontend.

- What is planned to be done until the next scrum meeting?

  - Hook up the signals for the checkbox to display other generated graphs displaying different values.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Learned what other branches do, how machine learning should be implemented.

- What is planned to be done until the next scrum meeting?

  - Understand how to implement everything to the full program, not to crash the main loop.

- What are the hurdles?

  - N/A