Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Tried gathering data for dataset. Failed. Updating settings.

- What is planned to be done until the next scrum meeting?

  - Updating settings and adjusting UI.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Pushed the manual labeling fix for backend.py

- What is planned to be done until the next scrum meeting?

  - Continue to work on classification model of lightGBM

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Troubleshooted issues with LightGBM training

- What is planned to be done until the next scrum meeting?

  - Produce workable LightGBM model with dataset from diverse sources

- What are the hurdles?

  - Time, exhaustion, outside issues

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attempted to fix an issue where the graph would update without the button being pressed, or would not update when an input is detected. Implemented the GraphThread finish signal.

- What is planned to be done until the next scrum meeting?

  - Fix the issue described above.

- What are the hurdles?

  - Slot for button signal is not properly terminating.

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Finalized two categories display on the recommendations tab.

- What is planned to be done until the next scrum meeting?

  - Make a plan and choose coloring and schematics for refinement of UI.

- What are the hurdles?

  - N/A