Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Settings modules are continued in full; crashes with the translations/rebinding additions in settings have stopped but can creep up for whatever reason (memory overload?) but they’re working a lot more consistently.

- What is planned to be done until the next scrum meeting?

  - See above. With work loosening its grip on me and exams being a lot more placid, I will have time to double back and work on things I made lackluster progress on: I.E., notification dropdowns.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Finished early code of classification model

- What is planned to be done until the next scrum meeting?

  - Look at johns newest pushed branch and see what it does and how it could be improved

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Pushed training file with Group CV and comparison to classifier model

- What is planned to be done until the next scrum meeting?

  - Make improvements to training and model selection

- What are the hurdles?

  - Time

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Set up the drop down box to reflect the different graphs displayed, and refactored the code so that the graph’s thread contains most of the relevant information.

- What is planned to be done until the next scrum meeting?

  - Improve visual fidelity of the graphs and ensure that they have a consistent size.

- What are the hurdles?

N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Started implementing new ui by creating main.css file which will have variables like coloring and fonts.

- What is planned to be done until the next scrum meeting?

  - Redesign components and widgets on main (home) page of the app.

- What are the hurdles?

  - N/A