Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Downsizing of the translation/voice/keybind modules in settings for the sake of not overcomplicating that thread and potentially avoiding issues + scope creep with the amount of translations that have to be done. There’s a retroactive issue that, if we do these translations, we’d also have to do some sort of application wide translations of buttons and tips and whatnot for consistency, but there’s no way we’re doing that.

- What is planned to be done until the next scrum meeting?

  - Continuing the above. Going to be reviewing Jason’s latest branch push-out for the sake of seeing if there’s stuff that I’d want to port over now rather than later.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Created the classifier base code and tested it with juans data and my data using grouping with sessionID

- What is planned to be done until the next scrum meeting?

  - Create more session ids and get more user ids so it eventually groups by user id instead of session id

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Researched regression model hyperparameters and viability compared to classifier for posture analysis

- What is planned to be done until the next scrum meeting?

  - Identify better type of model after implementing a more complete dataset

- What are the hurdles?

  - Time

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Created a combo box that provides the option to view the graph’s data in different timeframes. Extracted the timestamp data field from the csv file and used a function to extract the day.

- What is planned to be done until the next scrum meeting?

  - Connect the combo box to display different scopes of the data. Disable all other interactive UI to prevent the graph thread from crashing.

- What are the hurdles?

N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Started redesign of widgets on the home page of the app.

- What is planned to be done until the next scrum meeting?

  - Finish home page ui redesign, check for UX inefficiencies.

- What are the hurdles?

  - N/A