Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Finalized settings additions of keybinding, voicebinding, and translation parameters for microphone (this handles what language the microphone can pick up on at a moment’s notice). This will still require heavy bug-testing as voicebinding and the translation module can be problematic in how they edit these ongoing threads.

- What is planned to be done until the next scrum meeting?

  - Integrating into recently pushed branches so some sort of unified parity can be achieved. This is difficult but first and foremost, I do want to integrate with backend changes BEFORE front-end.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Pushed out current classifier model that i was using

- What is planned to be done until the next scrum meeting?

  - Create more data because that's basically the next step to improve model and see johns new pushed code

- What are the hurdles?

  - N/A

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Introduced a guided hyperparameter search approach in new training file, switched to LightGBM classifier model

- What is planned to be done until the next scrum meeting?

  - Add to dataset and begin model integration into backend classification

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Manually logged different posture status with John’s recently updated branch, allocating 5 minutes for each status. Converted the timestamp data in the csv file to a list containing day, minute, and second.

- What is planned to be done until the next scrum meeting?

  - Update the checkbox for time to reflect different scopes for the graphs.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Started redesign of posture log, found more appealing color scheme in blue.

- What is planned to be done until the next scrum meeting?

  - Finish the posture log redesign, push out the latest update to github.

- What are the hurdles?

  - N/A