Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Begun proper integration of my branch and Oleg’s branch into one consolidated UI; this simultaneously includes Jason’s work thus far. Troubleshooting was also had on a lot of missing assets that newer branches seem to have an issue with (potentially only on my machine?). Github seems to love corrupting files upon upload, so it takes manual, individual downloads of our assets folder to bring them back. No clue how to rectify.

- What is planned to be done until the next scrum meeting?

  - Continuing consolidating of these three separate branches into something manageable and presentable. This is problematic to do because it’s a lot of fine code that needs to be adjusted around, and it won’t be simple copy-pastes.

    - I am also going to try and see if I can put Mica/Aero glass into our UI because why not.

      - My actual ‘why’ reasoning behind it is that our app is supposed to be very unintrusive, and a transparency option that allows for the rest of the end-user’s desktop to be seen at a glance would help with this design philosophy.

- What are the hurdles?

  - Midterm tomorrow.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Didnt do much today was studying for other classes

- What is planned to be done until the next scrum meeting?

  - Start finding ways to implement to backend so that it eventually gets added to frontend

- What are the hurdles?

  - N/A

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Updated training for multiclass compatibility, integrated model into window creation for prediction logging

- What is planned to be done until the next scrum meeting?

  - Refine model using prediction results, moderate is too sparse in real time use

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Refactored code to discard the graphs’ dependency on buttons and drop-down list to reflect a new design.

- What is planned to be done until the next scrum meeting?

  - Fix the issue of not properly retrieving the current tab index, which is needed to run the graph thread only when the tab is selected, saving some performance.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Fixed some the visibility issues on some buttons.

- What is planned to be done until the next scrum meeting?

  - Modify how tab selection looks.

- What are the hurdles?

  - N/A