Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Finalized and pushed out consolidated branch of all branches currently available + my own additions; E.G., Jason’s Analytics tab, Oleg’s recommendations tab and UI overhaul, Javi and John’s backend and training file enhancements and adjustments. My own additions, of language settings, voice bindings, and a better updated look for the settings page, has also been integrated.

- What is planned to be done until the next scrum meeting?

  - Updating and readding the drop-down menu. Quite literally the longer I looked at it, the more disappointed I grew with how jaw-droppingly bad it was, even in its state of NOT using QMenu. This weekend will have me look over that, and see what plan of action I can take on the analytics menu OR a readjustment/redesign of the initial menu. Mainly to readd the session time and start setting up a shell for analytics tab stat communication.

- What are the hurdles?

  - Section 2 of midterm today + numerical analysis homework.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Still improving machine learning and adding it to backend

- What is planned to be done until the next scrum meeting?

  - Finish code so it can be added to frontend and then have a switch between our original posture detection or machine learning

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Attempt to redo model tuning to better handle multiclass performance

- What is planned to be done until the next scrum meeting?

  - Improve on model tuning

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Reviewed documentation of PyQt5’s multithreading to verify that current code is optimal and the graph thread does not conflict with the main GUI thread. Experimented around with different canvas sizes to fit in more graphs.

- What is planned to be done until the next scrum meeting?

  - Include a drop-down list that shows a different timeframe for the data when selected.

- What are the hurdles?

  - N/a.

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Added simple hover animations for buttons across app.

- What is planned to be done until the next scrum meeting?

  - Change fonts sizes for different parts of application, refactor buttons locations on main page.

- What are the hurdles?

  - N/A