Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Dropdown menu continued.

- What is planned to be done until the next scrum meeting?

  - Finalizing dropdown menu and pushing it out.

- What are the hurdles?

  - N/A

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Added part of machine learning to backend file

- What is planned to be done until the next scrum meeting?

  - Get it to be modular with frontend

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Tested model accuracy with real input

- What is planned to be done until the next scrum meeting?

  - Improve model accuracy using information from realtime windows

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Logged information regarding total session time and good posture streak in a json file, which is retrieved and displayed in the analytics tab.

- What is planned to be done until the next scrum meeting?

  - Fine tune the design of the widgets to be consistent with the recommendations tab.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Added simple animations for button hovering.

- What is planned to be done until the next scrum meeting?

  - Change the icons to either new char ones or implement images instead.

- What are the hurdles?

  - N/A