Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Dropdown menu’s associated notification system keeps crashing the program and this requires ample troubleshooting. This is a *delay*.

- What is planned to be done until the next scrum meeting?

  - Focus is currently shifted to prettifying and bettering the analytics tab to be up-to-snuff with the other current tabs.

- What are the hurdles?

  - Crashes. This isn’t computer dependent, thankfully, but it is still problematic.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Was playing around with adding calibration to the training to accurately detect the percentage of how accurate the model is

- What is planned to be done until the next scrum meeting?

  - Do more research and test if it will improve future additions to the project

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Explored Optuna LightGBM integration/other evaluation pipelines

- What is planned to be done until the next scrum meeting?

  - Model is accurate on offline data but not enough with live data, match final evaluation with training process

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Researched pyqt5’s documentation to include nested widgets that would have a similar display to a calendar. Done with initial design but widgets need to be assigned different styles to distinguish the numbers listed.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the widget that keeps track of the record of good posture.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Changed icons to other emojis to improve visibility.

- What is planned to be done until the next scrum meeting?

  - Change icons to images instead, make them all of the same style, emoji doesn’t do it.

- What are the hurdles?

  - N/A