Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Slow progress on fixing drop down *and* doing my version of the analytics tab.

- What is planned to be done until the next scrum meeting?

  - Waiting on Jason for his version of analytics so I can push forward with that instead and make changes off of there.

- What are the hurdles?

  - Time/family matters.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Continued working on the calibration system for the current model

- What is planned to be done until the next scrum meeting?

  - Look at johns code when he pushes since he has been testing it and also added a calibration system and add more data

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Implemented large revision to training file including decision layer and calibration

- What is planned to be done until the next scrum meeting?

  - Test training file and see if the model is in an acceptable state

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Implemented code that generates a new json file that keeps track of the current day of the month, as well as the timestamp of the session, which remains even after the user closes the program.

- What is planned to be done until the next scrum meeting?

  - Start to work on designing the calendar widget and add more attributes to the json file to store total posture scores.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Changed icons to images of the same style instead of emojis.

- What is planned to be done until the next scrum meeting?

  - Refine updated version and push out the updates, take a picture for project description that will fit 1:1 ratio.

- What are the hurdles?

  - N/A