Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Fixing the dropdown menu further, making a plan of action for Jason’s analytics tab.

- What is planned to be done until the next scrum meeting?

  - Continuing the above.

- What are the hurdles?

  - Time/family matters.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Pulled johns latest changes and started changing the training from session to user and tested it

- What is planned to be done until the next scrum meeting?

  - See if i can add it to frontend so there's an option between our machine learning detection or our logic detection

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Trained model using approach involving decision module/calibrator, reviewed predictions on live data, added 2000 more rows to dataset

- What is planned to be done until the next scrum meeting?

  - Finalize model integration with frontend as it’s in a good state, find frontend work to do

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Created a function responsible for collecting the frequency of posture scores and stores the most frequent score in the same json file created beforehand.

- What is planned to be done until the next scrum meeting?

  - Add exception handling in case the json file is missing or if the current day has changed.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Refined the updated ui version, found couple of small bugs needed to be fixed before.

- What is planned to be done until the next scrum meeting?

  - Fix those little things, push out the update to github, do the picture for project description.

- What are the hurdles?

  - N/A