Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Pushed out experimental branch of changes and slowly whittling down various threading issues that we’re dealing with.

- What is planned to be done until the next scrum meeting?

  - Crashes are causing massive delays with my additions *but* I am slowly whittling down all issues little by little, as I pushed out branch *with* video START crash, and have nipped that in the bud, leaving only a video STOP crash. There is also lag that is *most definitely* occurring because of the notification system’s thread, and I have cleaned up Jason’s graphthread into a different format.

- What are the hurdles?

  - N/A

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Still implementing data capture separation for launching gui

- What is planned to be done until the next scrum meeting?

  - Push out code

- What are the hurdles?

  - time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Reviewed newest changes to UI framework

- What is planned to be done until the next scrum meeting?

  - Contribute to the other tabs that need work

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Viewed documentation of pyqt5’s calendar widget and experimented applying custom styles.

- What is planned to be done until the next scrum meeting?

  - Implement a function that changes the background and text color depending on the posture status.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Planned the list of features for the nearest future, added my picture, description, links to about us.

- What is planned to be done until the next scrum meeting?

  - Create the about us page instead of the pop up when clicking the folder icon.

- What are the hurdles?

  - N/A