Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Pushed experimental branch. Big changes of threads and notification system.

- What is planned to be done until the next scrum meeting?

  - Assist Jason with his approach on the analytics tab. Start integrating Jason and Oleh’s branch into experimental.

- What are the hurdles?

  - N/A

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Still working on logging data to another csv while having our manual csv contained

- What is planned to be done until the next scrum meeting?

  - Help john with the recommendations tab

- What are the hurdles?

  - Time

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Drafted architecture for recommender system

- What is planned to be done until the next scrum meeting?

  - Tie feature trends to needs with thresholds, tie needs to content model (no ML required)

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Pulled changes from Juan’s revision of my branch, and ported over my recent changes to include methods responsible for collecting data in json file.

- What is planned to be done until the next scrum meeting?

  - Work on the newly updated branch and port over the calendar widget.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Created about us page instead of the pop up, removed folder button.

- What is planned to be done until the next scrum meeting?

  - Get the sample data that is going to go to the custom calendar analytics widget, ask that from Jason.

- What are the hurdles?

  - N/A