Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Bringing Jason and Oleg’s additions into the two branches: Experimental and Consolidation. Consolidation has taken higher priority but has been a little more awkward to update because I don’t want to mess with the current state of consolidation too much.

- What is planned to be done until the next scrum meeting?

  - Finalizing the next pushed update for consolidation.

- What are the hurdles?

  - Studying for upcoming exams + other classwork.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Havent done much today havent been home

- What is planned to be done until the next scrum meeting?

  - Work on recommendations

- What are the hurdles?

  - N/A

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Explored ways to link individual posture confidence factors to SerpAPI queries

- What is planned to be done until the next scrum meeting?

  - Iron out pipeline involving SerpAPI to serve Amazon recommendations

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Change initial styling of calendar widget and convert the string of the timestamp from the json file into a QDate() object, for the purpose of changing the background color based on posture status.

- What is planned to be done until the next scrum meeting?

  - Modify initial parameters of calendar widget to ensure that previous months are not accessed, (no point in accessing september if the user only started the program in october).

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Built the first version skeleton without any real data for the activity calendar widget.

- What is planned to be done until the next scrum meeting?

  - Add css for that skeleton.

- What are the hurdles?

  - N/A