Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Pushed out new consolidation with an integration of Oleh’s ui changes in full *plus* his newer handling on display status. It trims down nicely on bytes from what it seems instead of us spamming has_attr.

- What is planned to be done until the next scrum meeting?

  - Updating the Analytics tab. Running into a wonky issue where the Analytics tab on the consolidated branch does not work for me again, but the Analytics tab on the experimental branch does. This is mind-boggling because they use the exact same graphthread function, so I’m unsure what’s causing it and what needs to be adjusted for this.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Worked on backend starter code so that there is a certain value that has to be passed for it to be added as a specific problem

- What is planned to be done until the next scrum meeting?

  - Finish the backend code and implement it to gui to test it

- What are the hurdles?

  - N/A

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Explored Amazon & Youtube for video and product suggestions that link up with posture features that exceed thresholds.

- What is planned to be done until the next scrum meeting?

  - Append to backend recommendation starter code so that it links with the UI

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Pull from Juan’s new branch and rewrite code on old branch to keep it up to date.

- What is planned to be done until the next scrum meeting?

  - Fix current issue with graph thread not initializing properly and continue working on custom widget.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Started modifying analytics calendar widget using the real data.

- What is planned to be done until the next scrum meeting?

  - Get a more or less finished version almost ready to be pushed out.

- What are the hurdles?

  - N/A