Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Integration of Oleh’s changes into the experimental branch. General analytics changes in terms of lay-out and trying to better performance.

- What is planned to be done until the next scrum meeting?

  - Continuing the above so I can push these.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Integrated serpAPI to the backend and gui so it updates when clicking generate recommendations based only on two criterias for now which is forward head and slouched seating also added a live coach section, however, this is very finicky might get deleted

- What is planned to be done until the next scrum meeting?

  - Push the changes

- What are the hurdles?

  - N/A

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Explored more ways of turning feature trends into recommendation categories, including posture confidence contributors but also recorded features for dataset

- What is planned to be done until the next scrum meeting?

  - Find best-performing trend-category pipeline, integrate into consolidation branch

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Expanded upon stats.json file to include weekday title for custom widget to show weekly progress.

- What is planned to be done until the next scrum meeting?

  - Integrate Juan’s recent push to the consolidation branch so that the graph thread is functional, then work more on resizing the graphs.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Made some updates to the css of the calendar widget of activity.

- What is planned to be done until the next scrum meeting?

  - Finish the widget, start connecting so it gets the real data every once in a while.

- What are the hurdles?

  - N/A