Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - UI additions to analytics tab.

- What is planned to be done until the next scrum meeting?

  - Working with Jason’s daily streak code for integration with my analytics UI.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Fixed some bugs in backend that were preventing the serpapi from changing a certain attribute in live coach

- What is planned to be done until the next scrum meeting?

  - Search for any more bugs

- What are the hurdles?

  - n/a

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Reviewed recommender system, constructed an experimental approach for picking pattern from features using SHAP values with ML model

- What is planned to be done until the next scrum meeting?

  - Implement approach, see if it performs better/is more tailored to the user

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Fixed bug that prevented the streak counter from properly updating. Any issues that arise will be fixed with the implementation of a refresh button in Juan’s new shell. Added functionality for keeping count of streak of good posture.

- What is planned to be done until the next scrum meeting?

  - Help John with adding more functionality to the recommendations tab.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Fixed model importing and libraries issues, had to get a new pretrained model and insert it in the models folder.

- What is planned to be done until the next scrum meeting?

  - Finish activity calendar widget.

- What are the hurdles?

  - N/A