Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Not much besides pushing out the newest branch for analytics tab.

- What is planned to be done until the next scrum meeting?

  - Starting on poster and script.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Haven't added much to the project since last meeting

- What is planned to be done until the next scrum meeting?

  - Improve recommendation if possible wanted different tab selection in the recommendations with a better live coach and then products instead of it being all together which is what it currently is.

- What are the hurdles?

  - n/a

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Explored the usage of SHAP values in tuning recommendations

- What is planned to be done until the next scrum meeting?

  - Improve recommendations module

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Review the backend to determine a method to record and extract relevant information from the position of the landmarks (e.g. recommend straightening shoulders if their distance reaches a threshold).

- What is planned to be done until the next scrum meeting?

  - Include more possible recommendations and start implementation of graphs that portray these values rather than just the confidence score.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Finished the activity calendar widget.

- What is planned to be done until the next scrum meeting?

  - Polish the css for the activity tab and widget.

- What are the hurdles?

  - N/A