Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

- Possibly set up a date before the end of the month for all group members to do a meet-up before showcase in order to get acquainted with one another and plan our approach to said showcase. We’ll figure this out by start of next week, Monday, to see what day and time would be best.

- Wrapping up the project has felt a bit jarring, where it’s hard to find where to allocate members on things to do because nearly everything is done. As of now, it’s the most minimal work ahead except for the recommendations tab, which can only have a few people working on it at a time as to not cause conflicts with different directions.

- Javier is being given the task of integrating the machine learning posture reading as our main system of reading posture data from an end user.

- Jason is given visual clean-ups on the About Us page, just so the formatting is right.

  - Soon, all mem

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Starting on devising a script and a poster layout for showcase. Notification system was nixed from the project for causing a lot of issues with conflicting threads, and unless I feel like I’m running out of stuff to do, it is highly unlikely that this will be revisited.

    - By chance, I may adjust the system minorly to merely alert the user with a flashing icon that their posture is bad or they’ve received a new recommendation, but this is unlikely still.

- What is planned to be done until the next scrum meeting?

  - Some potentially small additions in tandem with Jason for the analytics tab. This will be tiny little cards concerning how many sessions have been had in total with Spinewise, what are the session durations on average, and what day of the week had the best posture as of recent.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Had to do project for computer human interaction couldn’t do much with the time i had

- What is planned to be done until the next scrum meeting?

  - Start making machine learning the main posture detection

- What are the hurdles?

  - n/a

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Start integrating SHAP value aggregation in patterns for recommendations

- What is planned to be done until the next scrum meeting?

  - Fix bug regarding machine learning predictions, complete recommendations work

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Changed the font size of the “about me” and size of the image to occupy the remaining space, as well as add my own entry.

- What is planned to be done until the next scrum meeting?

  - Work on implementing average timestamp values as well as best day out of the week.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Polished the css for calendar widget on analytics tab.

- What is planned to be done until the next scrum meeting?

  - Look for minor bugs, push out the update.

- What are the hurdles?

  - N/A