Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Continuation of poster board progress and script progress.

- What is planned to be done until the next scrum meeting?

  - Start layout for documentation.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Haven't progressed much on the code for making machine learning primary posture detection due to focus on other classes currently

- What is planned to be done until the next scrum meeting?

  - Hopefully finish the code

- What are the hurdles?

  - n/a

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Continued writing fix for ML labeling

- What is planned to be done until the next scrum meeting?

  - Find thread-safe way to add ML labels to the posture stabilization system

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Refactor previous code because it produced an error in generating a new json file by being unable to move past the header of the csv file, as well as create a new button to switch between time values.

- What is planned to be done until the next scrum meeting?

  - Implement average timestamp label without major optimization costs.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Fixed project launching error, created requirements file to easier switch between branches. Created new virtual environment.

- What is planned to be done until the next scrum meeting?

  - Finalize analytics widget, merge with the other one.

- What are the hurdles?

  - N/A