Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Continue progress on the loading screen, the poster, and the script.

- What is planned to be done until the next scrum meeting?

  - Do the above. Simplest thing I can do as something to be pushed is make adjustments to Jason’s newest spinewise_gui and integrate our Spinewise logo.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Bug fix/looking at the problem john described for machine learning primary use/making sure everything is good for deployment

- What is planned to be done until the next scrum meeting?

  - Same as above

- What are the hurdles?

  - n/a

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Complete blending of dataset baseline/personal good posture window

- What is planned to be done until the next scrum meeting?

  - Use blended good baseline for calculation of SHAP values, aggregate SHAP values for both recommender system and if possible the existing confidence system

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Reviewed the backend to identify additional parameters that would be helpful to illustrate in the graph.

- What is planned to be done until the next scrum meeting?

  - Select parameters and edit the method responsible for generating the csv file, and begin work on displaying more plots.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Fixed all the imperfections in the ui that were left 2/2.

- What is planned to be done until the next scrum meeting?

  - plan to make the presentation, see what is needed to be done, and allocate my time there.

- What are the hurdles?

  - N/A