Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Reapproaching the code to make some last minute integrations. Currently waiting on Oleh’s changes and adjustments on Jason’s end to integrate these into one final homestretch consolidation final before that gets integrated with John and Javi’s backend work. Started layout and some drafts for the documentation

- What is planned to be done until the next scrum meeting?

  - Continuation of filling out the documentation and the posture.

- What are the hurdles?

  - N/A.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Mainly worked on test cases and edge cases to make sure everything is good also trying to add more patterns for recommendations so more items show up depending on position

- What is planned to be done until the next scrum meeting?

  - Continue working on that and look at johns changes

- What are the hurdles?

  - n/a

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Successfully completed framework for SHAP values + feature Z scores -> need scores for recommendation system

- What is planned to be done until the next scrum meeting?

  - Link need scores to existing query framework, fix ML labelling with new advancements

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Removed second graph and slotted in additional space for remaining graph, as well as design a drop-down list for specifying a time-frame in the graph.

- What is planned to be done until the next scrum meeting?

  - Fully implement the drop-down list.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Planned what has to be done on the presentation side.

- What is planned to be done until the next scrum meeting?

  - Start working on poster for the presentation.

- What are the hurdles?

  - N/A