Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Continuation of documentation work. Slow progress on consolidation, still waiting on remaining files to be pushed.

- What is planned to be done until the next scrum meeting?

  - See above.

- What are the hurdles?

  - Exam preparation.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Started testing for machine learning same as rule based

- What is planned to be done until the next scrum meeting?

  - Finish it and edit the documentation

- What are the hurdles?

  - n/a

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Drafted summaries of the last 2 sprints

- What is planned to be done until the next scrum meeting?

  - Finish proofreading & add to poster

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Implemented a method responsible for identifying the confidence scores reaching a certain threshold and appending new color values to an array, which is then sent to a new scatter plot showing nodes of red, green, and blue.

- What is planned to be done until the next scrum meeting?

  - Hook up an annotation object to the hover event on matplotlib to allow the user to examine more information.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Created first block on the poster.

- What is planned to be done until the next scrum meeting?

  - Do the second block.

- What are the hurdles?

  - N/A