Daily Scrum Meeting Minutes:

Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

Juan Mieses:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Consolidation continuation and further planning.

- What is planned to be done until the next scrum meeting?

  - Continuing the above and waiting on Jason’s push to finally combine all files together.

- What are the hurdles?

  - Exam preparation.

Javier Brasil:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Finished 3 out of 5 conditions for machine learning testing and changed document a little

- What is planned to be done until the next scrum meeting?

  - Finish the graph and describe the findings/compare the two

- What are the hurdles?

  - n/a

John Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Wrote description for 2nd sprint

- What is planned to be done until the next scrum meeting?

  - Continue adding sprints to poster

- What are the hurdles?

  - N/A

Jason Pena:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Implemented a slider feature to scroll forwards through the graph to gather more detail.

- What is planned to be done until the next scrum meeting?

  - Add a maximum value for the slider so the graph can’t progress towards the maximum point plotted.

- What are the hurdles?

  - N/A

Oleh Krainyk:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Added one more block and one graphic blocks to the poster.

- What is planned to be done until the next scrum meeting?

  - Add one more graphic block.

- What are the hurdles?

  - N/A