Sprint 5 Planning Meeting Minutes - CIS4951

Attendees: Javier Brasil, Juan Mieses, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:20 PM

After discussion, the velocity of the team was estimated to be 50 team hours. 5-10 of these will be dedicated to teaching new members of the current code and current design philosophies of the team. Whilst our current road-map has over 50 hours, this was done as a preliminary for members to pick and choose what to tackle, even if some segments of this are better done at a later date. Due to current scheduling constraints, subtasks have yet to be determined but will be determined by the end of this week/start of next week.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1 | Product Recommendation Module | As a student, I want products recommended to me to improve my posture health whilst sitting, so that I may further correct my sitting habits whilst working. (20 Story Points)

- Subtask 1A: Download and set-up SerpAPI and learn the library (2 Story Points)

- Subtask 1B: Adjust confidence scoring for targeted parameters (5 Story Points)

- Subtask 1C: Create code that links posture problem history to delivering relevant queries through SerpAPI’s Amazon module (5 Story Points)

- Subtask 1D: Create off-line back-up of stored products/merchandisers for emergency off-line use (2 Story Points)

- Subtask 1E: Create references for Subtask 3D to pull data from for recommending to end user (3 Story Points)

- Subtask 1F: Ensure compatibility of recommendation module with all parts of the code, primarily analytics (5 Story Points)

- User Story 2 | Dataset Personalization | As a student, I want an accurate analysis of my posture health in real-time, personalized specifically for these sitting positions in the angles offered, muddled without junk data. (25 Story Points)

- Subtask 2A: Set up and refine GBM assessment of posture dataset (10 Story Points)

- Subtask 2B: Expand dataset for more moderate/bad posture data (8 Story Points)

- Subtask 2C: Experiment with and integrate support vector regression (7 Story Points)

- User Story 3 | UI/UX | As a student, I want an application that engages me without being too attention-grabbing in the background, with modules, analytics, and modularity so that I may truly personalize the application to my whims and wishes. This includes comprehensive settings that are highly customizable, day-by-day posture overviews, and so on. (30 Story Points)

- Subtask 3A: UI Layout Rework/Refinement (5 Story Points)

- Subtask 3B: Ensuring modularity and customizability of settings (3 Story Points)

- Subtask 3C: Refinement of aesthetics and accessibility (2 Story Points)

- Subtask 3D: Create tab/pop-up/dropdown that shows recommendations (5 Story Points)

- Subtask 3E: Analytics tab dedicated to showing different ranges of posture quality history (5 Story Points)

- Subtask 3F: Notification System (7 Story Points)

- Subtask 3G: Minor embellishments (I.E., loading screen, feedback design, app icon, etcetera) (3 Story Points)

- User Story 4 | Debugging & Testing | As a student, I want an application that runs without trouble. I want it to run completely fool-proof with error prompts that disallow me from incorrect paths of action, and safeguarding to ensure the application runs smoothly. (20 Story Points)

- Subtask 4A: Backend optimization with minimal-to-no errors (5 Story Points)

- Subtask 4B: Frontend optimization with minimal-to-no errors (5 Story Points)

- Subtask 4C: User-friendly exception and error screens (5 Story Points)

- Subtask 4D: Long-term stress-testing to ensure daily usage is not problematic (5 Story Points)

- User Story 5 | Deployment | As a student, I want an application that does not run locally on my machine, and would prefer an easy-to-use-and-launch executable. (15 Story Points)

- User Story 6 | Final Presentation Prep | As a student, I want to make a poster presentation that efficiently and simply showcases the scope of our project. From the thoughts that went into deciding on our topic, to the frameworks and use cases of the app itself. (10 Story Points)

The team members indicated their willingness to work on the following user stories.

- Juan Mieses

- Subtask 1E: Create references for Subtask 3D to pull data from for recommending to end user (3 Story Points)

- Subtask 3F: Notification System (7 Story Points)

- Subtask 3G: Minor embellishments (I.E., loading screen, feedback design, app icon, etcetera) (3 Story Points)

- Javier Brasil

- User Story 1 | Subtask 1C: Create code that links posture problem history to delivering relevant queries through SerpAPI’s Amazon module (5 Story Points)

- John Pena

- User Story 1 | Product Recommendation Module | Subtask 1B: Adjust confidence scoring for targeted parameters (5 Story Points)

- User Story 1 | Product Recommendation Module | Subtask 1C: Create code that links posture problem history to delivering relevant queries through SerpAPI’s Amazon module (5 Story Points)

- Jason Pena

- User Story 1 | Product Recommendation Module | Subtask 1C: Create code that links posture problem history to delivering relevant queries through SerpAPI’s Amazon module (5 Story Points)

- User Story 3 | UI/UX | Subtask 3E: Analytics tab dedicated to showing different ranges of posture quality history (5 Story Points)

- Oleh Krainyk

- User Story 3 | UI/UX | Subtask 3E: Analytics tab dedicated to showing different ranges of posture quality history (5 Story Points)

- User Story 3 | UI/UX | Subtask 3G: Minor embellishments (I.E., loading screen, feedback design, app icon, etcetera) (3 Story Points)