Sprint 7 Planning Meeting Minutes - CIS4951

Attendees: Javier Brasil, Juan Mieses, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:20 PM

After discussion, the velocity of the team was estimated to be 50 team hours. 5-10 of these will be dedicated to teaching new members of the current code and current design philosophies of the team. Whilst our current road-map has over 50 hours, this was done as a preliminary for members to pick and choose what to tackle, even if some segments of this are better done at a later date. Due to current scheduling constraints, subtasks have yet to be determined but will be determined by the end of this week/start of next week.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 5 | Deployment | As a student, I want an application that does not run locally on my machine, and would prefer an easy-to-use-and-launch executable. (15 Story Points)

- User Story 6 | Final Presentation Prep | As a student, I want to make a poster presentation that efficiently and simply showcases the scope of our project. From the thoughts that went into deciding on our topic, to the frameworks and use cases of the app itself. (10 Story Points)

- Subtask 6A: Poster (3 Story Points)

- Subtask 6B: Documentation (5 Story Points)

- Subtask 6C: Script (2 Story Points)

The team members indicated their willingness to work on the following user stories.

- Juan Mieses

- User Story 6 | Final Presentation Prep | Subtask 6A: Poster

- User Story 6 | Final Presentation Prep | Subtask 6B: Documentation

- User Story 6 | Final Presentation Prep | Subtask 6C: Script

- Javier Brasil

- User Story 6 | Final Presentation Prep | Subtask 6A: Poster

- User Story 6 | Final Presentation Prep | Subtask 6B: Documentation

- User Story 6 | Final Presentation Prep | Subtask 6C: Script

- John Pena

- User Story 6 | Final Presentation Prep | Subtask 6A: Poster

- User Story 6 | Final Presentation Prep | Subtask 6B: Documentation

- User Story 6 | Final Presentation Prep | Subtask 6C: Script

- Jason Pena

- User Story 6 | Final Presentation Prep | Subtask 6A: Poster

- User Story 6 | Final Presentation Prep | Subtask 6B: Documentation

- User Story 6 | Final Presentation Prep | Subtask 6C: Script

- Oleh Krainyk

- User Story 6 | Final Presentation Prep | Subtask 6A: Poster

- User Story 6 | Final Presentation Prep | Subtask 6B: Documentation

- User Story 6 | Final Presentation Prep | Subtask 6C: Script