Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

→ First Week: Progress slow, acclimation ongoing but great strides made by the backend coders to adjust the datasets with novel approaches regarding machine learning.

→ Second week: Progress a bit slower, machine learning ongoing and datasets getting new data, as well as some UI/UX additions and improvements.

→ Possible constraints incoming week: Midterms/exams.

→ Pro: Lax approach ensures members put their lives and own work ethic at the forefront so they may work at their most optimal performance.

→ Con: Lax approach clashes pretty heavily against all aspects of life including work, other academia, etc. Work done on project additions is slow because there’s too many factors in people’s personal lives to keep up.

→ Performance: Could be better on all accounts, but no-one can factor in external variables such as accidents, health troubles, and new opportunities.

|  | Juan | Javier | John | Jason | Oleh |
| --- | --- | --- | --- | --- | --- |
| Things to Keep Doing | Continue adding modules from prior sprint/capstone that failed to enter before deadline. Work in free time to add to project. | improve the machine learning aspect like different paramaters from lightgbm and finding out if classification or regression is better for the model | Modify the training and dataset process for future LightGBM model for a higher accuracy with novel data and a better ability to generalize | Update the frontend to include graphs that detail time vs. (confidence score, head tilt, clavicle drop). | Focused UI/UX changes when needed according to allocated story points. Continue to write comments to the new parts of code that are not familiar to other users. |
| Things to Stop Doing | Getting sidetracked, getting overwhelmed by different tasks. | getting side tracked with other assignments and projects from other classes | Not adding to the dataset for fear of samey data | Not including enough comments to explain the thought process behind code. | Getting backtracked when trying to wire backend that I’m not familiar with. |
| Things to Try | Slot out specific times of the day/week to work | allocate more time on this class instead of others | Contribute more to frontend efforts | Set up a thread pool for management of threads responsible for updating each graph. Each thread will be responsible for generating each plot. | Try saving the style properties in a global file and reuse for every page, same fonts, sizes etc. |

→ Better Debugging Practices | Documentation Documentation Documentation Documentation | Print Statements | Updates |

This meeting must be attended by all students and should be scheduled after the sprint review meeting. It is optional for product owners. The students must review their performance, evaluate their work products, and reflect what went right, what went wrong, etc. in the corresponding meeting minutes and make sure that they were able to address those issues indicated in the previous retrospective meetings.