Attendees: Juan Mieses, Javier Brasil, John Pena, Jason Pena, Oleh Krainyk

Start time: 5:00 PM

End time: 6:00 PM

Notes:

→ First Week: Beginning of our UI overhaul and continuation of our backend overhaul with machine learning. Progress was well-paced if not a little slow, slowed further by hiccups and going back to old features to scrap and redo them for the sake of quality control.

→ Second week: Consolidated all of our branches into one singular point we can all work off of. This came with a myriad of additions and became our biggest update yet; and has given us the inertia to continue making rather swathing changes until there is very little left to add (within the relevant scope of our project).

→ Possible constraints incoming week: Midterms/exams.

→ Pro: Semi-lax approach gives people the comfort and freedom to work at their leisure, but pressure is still put to ensure that everyone understands this project as a high-priority matter.

→ Con: Little-to-no cons. Major issue here is that three hours a week of work on the project is unfeasible for people who have work (full time or part time), schooling, and families to tend to.

→ Performance: Exemplary performance on all fronts; all members putting their best foot forward, making this our most productive week thus far where gains feel substantial.

|  | Juan | Javier | John | Jason | Oleh |
| --- | --- | --- | --- | --- | --- |
| Things to Keep Doing | Slotting out times during work to continue project progress. | Improving workflow, communicating and staying up to date with recent changes | Help to finalize refinements to backend for a serviceable model | Work on the analytics tab, research documentation of PyQT5. | continue doing ui/ux refienments ensuring good visibility and best practices |
| Things to Stop Doing | Extremely strange and hyperspecific focuses on modules that don’t really matter but are fun to add. | ignoring the frontend development and primarily focusing on backend/machine learning | Working on a separate training flow instead of combining efforts | Fine tuning the graphs and experimenting with different thread set ups. | commiting all the changes to the same branch |
| Things to Try | Figuring out the most realistic and relevant additions for the project going forward. | pulling all the frontend changes and trying them | Helping with some of the frontend tabs | Expand upon the analytics tab by including more helpful infographics, such as days of the month that indicates a color associated with good/medium/bad posture. | try devide ui into multiple files to make support in future easier |

→ Better Debugging Practices | Documentation Documentation Documentation Documentation | Print Statements | Updates |

This meeting must be attended by all students and should be scheduled after the sprint review meeting. It is optional for product owners. The students must review their performance, evaluate their work products, and reflect what went right, what went wrong, etc. in the corresponding meeting minutes and make sure that they were able to address those issues indicated in the previous retrospective meetings.