Date: Monday, September 8th

Attendees:

Angela Rumenov Banov

Vianne Novo Grifol

Steven S. Palacios

Matthew Cobos

Momin Salar Khan

Start time: 11:00 am

End time: 12:00 pm

Angela Banov:

- What have you done since the last scrum meeting?

  - Backlog meeting

  - I continued looking at the mock data and the frameworks we will be using provided by our product owner

- What is planned to be done until the next scrum meeting?

  - We want to start documentation on the dashboard and really figure out what our input and outputs are and begin the dashboard on streamlit

- What are the hurdles?

  - Figuring out everything and using new tools for the first time

Vianne Novo Grifol:

- What have you done since the last scrum meeting?

  - Looked over mock data provided by product owner

  - Backlog meeting

- What is planned to be done until the next scrum meeting?

  - Meet in person

  - Figure input and output for project

- What are the hurdles?

  - Simplifying project for timeline

Steven S. Palacios:

- What have you done since the last scrum meeting?

  - I have begun to plan the designs of the development of what the dashboard requires.

- What is planned to be done until the next scrum meeting?

  - Continue development on the dashboard development

- What are the hurdles?

  - Simplifying the complex project for easier development.

Matthew Cobos:

- What have you done since the last scrum meeting?

  - Researched FastAPI to understand how it works

- What is planned to be done until the next scrum meeting?

  - Continue learning about FastAPI

- What are the hurdles?

  - None

Momin Salar Khan:

- What have you done since the last scrum meeting?

  - Looked over the mock data

- What is planned to be done until the next scrum meeting?

  - To start with the research on my user story

- What are the hurdles?

  - None