Date: Tuesday, September 9th

Attendees:

Angela Rumenov Banov

Vianne Novo Grifol

Steven S. Palacios

Matthew Cobos

Momin Salar Khan

Start time: 12:00 PM

End time: 1:00 PM

Angela Banov:

- What have you done since the last scrum meeting?

  - I created the streamlit dashboard and pushed it to our github repo

  - We created documentation for this project’s inputs and outputs

- What is planned to be done until the next scrum meeting?

  - Create separate branches on github for team to work on the code

  - Continue researching frameworks and APIs

  - Look over code we currently have and work on it

- What are the hurdles?

  - Learning new tools

Vianne Novo Grifol:

- What have you done since the last scrum meeting?

  - Planning for database, made a draft of the schema

- What is planned to be done until the next scrum meeting?

  - Database design

  - Familiarise with ProstegeSQL

- What are the hurdles?

  - None

Steven S. Palacios:

- What have you done since the last scrum meeting?

  - Planning dashboard designs

- What is planned to be done until the next scrum meeting?

  - Dashboard design

- What are the hurdles?

  - Learning no tools

Matthew Cobos:

- What have you done since the last scrum meeting?

  - Learned more about Streamlit

- What is planned to be done until the next scrum meeting?

  - Start learning about FastAPI

- What are the hurdles?

  - None

Momin Salar Khan:

- What have you done since the last scrum meeting?

  - Researched on models that can be used.

- What is planned to be done until the next scrum meeting?

  - Researching what model to use to forecast demand.

- What are the hurdles?

  - None