Date: Wednesday, September 17th

Attendees:

Angela Rumenov Banov

Vianne Novo Grifol

Steven S. Palacios

Matthew Cobos

Momin Salar Khan

Start time: 10:00 AM

End time: 11:00 AM

Angela Banov:

- What have you done since the last scrum meeting?

  - Created my GitHub Branch

  - Created mock branch in GitHub

  - Continued researching

- What is planned to be done until the next scrum meeting?

  - Work on my branch and continue researching

- What are the hurdles?

  - None

Vianne Novo Grifol:

- What have you done since the last scrum meeting?

  - Create github branch

- What is planned to be done until the next scrum meeting?

  - Connect VSCode to Github

  - Work on stock ledger

- What are the hurdles?

  - none

Steven S. Palacios:

- What have you done since the last scrum meeting?

  - Design modifications

- What is planned to be done until the next scrum meeting?

  - Upload Dashboard

- What are the hurdles?

  - None

Matthew Cobos:

- What have you done since the last scrum meeting?

  - Did more research on FastAPI and thinking on how to structure project

- What is planned to be done until the next scrum meeting?

  - Clone the repository, start testing

- What are the hurdles?

  - None

Momin Salar Khan:

- What have you done since the last scrum meeting?

  - More research

- What is planned to be done until the next scrum meeting?

  - Make branches on GitHub and start coding the user story.

- What are the hurdles?

  - None