Date: Monday, October 13th

Attendees:

Angela Rumenov Banov

Vianne Novo Grifol

Steven S. Palacios

Matthew Cobos

Momin Salar Khan

Start time: 3:00 pm

End time: 4:00 pm

Angela Banov:

- What have you done since the last scrum meeting?

  - Sprint planning meeting

  - Discussed with group how to keep progress on user stories going

- What is planned to be done until the next scrum meeting?

  - Keep working on trying to finish user story 5

- What are the hurdles?

  - Time constraints

Vianne Novo Grifol:

- What have you done since the last scrum meeting?

  - Sprint planning, discussed progress

  - Code for user story

- What is planned to be done until the next scrum meeting?

  - Continue work on user story 2

- What are the hurdles?

  - Timemanagement

Steven S. Palacios:

- What have you done since the last scrum meeting?

  - Spring planning

- What is planned to be done until the next scrum meeting?

  - Work on user story

- What are the hurdles?

  - None

Matthew Cobos:

- What have you done since the last scrum meeting?

  - Research

- What is planned to be done until the next scrum meeting?

  - Set up meeting with PO about questions

- What are the hurdles?

  - None

Momin Salar Khan:

- What have you done since the last scrum meeting?

  - Coded user story

- What is planned to be done until the next scrum meeting?

  - Complete user story

- What are the hurdles?

  - None