Date: Monday, October 27th

Attendees:

Angela Rumenov Banov

Vianne Novo Grifol

Steven S. Palacios

Matthew Cobos

Momin Salar Khan

Start time: 10:00 am

End time: 11:00 am

Angela Banov:

- What have you done since the last scrum meeting?

  - Merged all pull requests on Github

  - Resolved all conflicts

  - Pushed my code for user story 5

  - Planned sprint 5

- What is planned to be done until the next scrum meeting?

  - Start working on my new user story

- What are the hurdles?

  - None

Vianne Novo Grifol:

- What have you done since the last scrum meeting?

  - Work on database data insertion

  - Planned sprint 5

- What is planned to be done until the next scrum meeting?

  - Start work on new user story

- What are the hurdles?

  - None

Steven S. Palacios:

- What have you done since the last scrum meeting?

  - Plan sprint 5

- What is planned to be done until the next scrum meeting?

  - Implement API

- What are the hurdles?

  - None

Matthew Cobos:

- What have you done since the last scrum meeting?

  - Researched deployment technologies

- What is planned to be done until the next scrum meeting?

  - Continue working on deployment

- What are the hurdles?

  - None

Momin Salar Khan:

- What have you done since the last scrum meeting?

  - Trained model for accuracy

- What is planned to be done until the next scrum meeting?

  - Start working on new user story

- What are the hurdles?

  - None