Date: Tuesday, October 28th

Attendees:

Angela Rumenov Banov

Vianne Novo Grifol

Steven S. Palacios

Matthew Cobos

Momin Salar Khan

Start time: 10:00 am

End time: 11:00 am

Angela Banov:

- What have you done since the last scrum meeting?

  - Met with product owners

  - Merged pull requests in GitHub

- What is planned to be done until the next scrum meeting?

  - Fix current issues and continue working on our user stories

- What are the hurdles?

  - API call issues

Vianne Novo Grifol:

- What have you done since the last scrum meeting?

  - Meet with product owners

  - Insert data into DB

- What is planned to be done until the next scrum meeting?

  - Finish data insertion

  - Push code changes to git

- What are the hurdles?

  - None

Steven S. Palacios:

- What have you done since the last scrum meeting?

  - Implement API

- What is planned to be done until the next scrum meeting?

  - Merge Dashboard Designs

  - Design Chatbot / AI Suggestion Section

- What are the hurdles?

  - Time management

  - Communication

Matthew Cobos:

- What have you done since the last scrum meeting?

  - Containerized code in docker

- What is planned to be done until the next scrum meeting?

  - Work on routing endpoints

- What are the hurdles?

  - None

Momin Salar Khan:

- What have you done since the last scrum meeting?

  - Researched user story

- What is planned to be done until the next scrum meeting?

  - Start working on new user story

- What are the hurdles?

  - None