Sprint Backlog Grooming Meeting Minutes

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/08/2025

Start time: 9:00 PM

End time: 9:30 PM

The following user stories were prioritized:

- User Stories: #1,2,3,4

The user stories below are completed:

- User Story #5 – Multiple Symbols Support

The schema planning included multi-symbol handling from the start. The team aligned on schema changes so symbols can be tracked per event.

- User Story #6 – System Reliability (basic setup only)

Docker environment and database connectivity has been set up and tested.

In progress user stories:

- User Story #1 – Replay Market Activity

Backend logic for adds and cancels is coded and tested, but integration with DB is not finished.

- User Story #2 – Live Event Feed

API endpoints are being built.

- User Story #3 – Historical Querying

Basic migrations and schema are in place, but time based queries are not yet implemented.

- User Story #4 – Synthetic Market Realism

Generator stub created, producing random adds and cancels but realism still pending.