Sprint Backlog Grooming Meeting Minutes

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/22/2025

Start time: 10:30 PM

End time: 11:00 PM

The following user stories were prioritized:

- User Stories: #1, 3, 4

The user stories below are completed:

- User Story #2 – Live Event Feed

API endpoints completely finished and tested

- User Story #4 – Synthetic Market Realism

Generator stub created, realism finalized testing

In progress user stories:

- User Story #1 – Replay Market Activity

Backend logic for adds and cancels is coded and tested, but integration with DB is not finished.

- User Story #3 – Historical Querying

Basic migrations and schema are in place, but time based queries are not yet implemented.