Sprint Backlog Grooming Meeting Minutes

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:10/06/2025

Start time: 10:30 PM

End time: 11:00 PM

### The following user stories were prioritized:

- User Stories: #1, #3, #5, #6, #7

### The user stories below are completed:

User Story #2 – Live Event Feed

The live streaming API endpoints were fully implemented and tested. Event feed stability was verified under concurrent client connections.

User Story #4 – Synthetic Market Realism

Realism parameters and behavior models finalized. Generator now produces realistic order flow patterns validated against historical benchmarks.

### In progress user stories:

User Story #1 – Replay Market Activity

Replay sequencing logic is complete, and initial integration with database storage is underway. Full replay synchronization across multiple sessions still needs validation.

User Story #3 – Historical Querying

Database schema for time-based access is ready, and query endpoints are partially implemented. Range-based aggregation and filtering still pending.

User Story #5 – Multiple Symbols Support

Parallel data generation for multiple symbols is working in isolated tests. Integration with global event clock is still in progress.

User Story #6 – System Reliability

Continuous runtime testing shows improved uptime. Further monitoring and fault recovery routines are being added for long-term resilience.

User Story #7 – Integration with Proprietary Order Data

Data alignment framework established, enabling partial merges between synthetic and proprietary feeds. Timestamp normalization and schema mapping still under refinement.