Sprint Backlog Grooming Meeting Minutes

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:10/20/2025

Start time: 10:45 PM

End time: 11:15 PM

### The following user stories were prioritized:

- User Stories: #3, #4, #5, #6,

### The user stories below are completed:

User Story #4 – Synthetic Market Realism

Synthetic market flows now replicate realistic trading behavior across variable workloads. The generator handles cancel/add ratios effectively, maintaining consistent depth and timing accuracy under load.

User Story #5 – Adaptive Performance Optimization

Optimization framework introduced and verified under test conditions. Adaptive logic dynamically adjusts performance thresholds to balance latency and throughput across variable event volumes.

### In progress user stories:

User Story #3 – Historical Querying

Time-range querying is fully functional, and query output formatting has been improved. Visualization tests confirm accurate retrieval of data slices. Current focus is on optimizing performance for large datasets.

User Story #6 – Monitoring Dashboard

Metric collection and visualization foundations have been set up. Preliminary integration with performance data is complete. Next steps include improving data refresh timing and visual clarity.