Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/12/2025

Start time: 10:00 PM

End time: 10:30 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Ran initial stress tests with higher event volumes, identified bottlenecks in database writes.

- What is planned to be done until the next scrum meeting?

  - Optimize logging and retry logic for failed inserts, continue stress testing under varied loads.

- What are the hurdles?

  - Write stability still inconsistent when schema adjustments overlap with test runs.

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Implemented partial fill logic and started validating it with cancel/add flows.

- What is planned to be done until the next scrum meeting?

  - Expand partial fill tests to include multiple price levels and concurrent cancels.

- What are the hurdles?

  - Edge cases arise when partial fills overlap with multiple active orders at the same price.

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Extended generator to produce trades from crossed orders and validated sequencing with cancels.

- What is planned to be done until the next scrum meeting?

  - Add trade logging and connect results to Stephano’s partial fill logic for consistency checks.

- What are the hurdles?

  - Synchronizing trade events with database state during stress tests remains tricky.