Daily Scrum Meeting Minutes:

Attendees: Mohammad Naqvi, Stephano Roque, Luis Moreno

Date:09/15/2025

Start time: 9:00 PM

End time: 9:30 PM

Mohammad Naqvi:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Got a bit of the optimized logging finished, however I need to still continue testing.

- What is planned to be done until the next scrum meeting?

  - Finish stress tests and compare results before moving onto next step

- What are the hurdles?

  - None, just finishing optimization logging. It is time consuming

Stephano Roque:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Includes multiple price levels for L2 data and multiple tags

- What is planned to be done until the next scrum meeting?

  - Expand to MBO data and add partial fill functionality

- What are the hurdles?

  - Edge cases, and MBO data planning with Mohammad

Luis Moreno:

- How many hours did I work since the last meeting?

  - 3H

- What was done since the last scrum meeting?

  - Worked with Stephano to work with the L2 data and tags

- What is planned to be done until the next scrum meeting?

  - Consult Mohammad after partial fill functionality is implemented fully

- What are the hurdles?

  - Figuring out how to implement MBO data